✍ Signature Recognition & Matching System Project Blueprint · Architecture · Implementation Plan FastAPI · Streamlit · PyTorch · OpenCV

| 🎯 Goal Verify handwritten signatures against stored references | ⚙️ Stack Python, FastAPI, Streamlit, PyTorch, OpenCV | 📅 Timeline 4 – 6 Weeks (MVP to full build) | 🎓 Complexity Medium-High |
| --- | --- | --- | --- |

# 01 · How the System Works

The system operates as a pipeline of four logical stages. Every signature uploaded goes through the same processing flow — whether it is being registered for the first time or being verified against an existing record.

| Stage | Name | Input | Output | Key Tools |
| --- | --- | --- | --- | --- |
| 1 | Ingestion | Image or Video file | Raw pixel data / frames | Streamlit, FastAPI |
| 2 | Preprocessing | Raw image | Clean binary signature | OpenCV, Pillow |
| 3 | Feature Extraction | Clean signature image | Embedding vector (512-D) | PyTorch, Siamese Net |
| 4 | Matching | Two embedding vectors | Similarity score + verdict | scikit-learn, FAISS |

### Flow Diagram (Text Representation)

[User uploads Image / Video] │ ▼ [FastAPI /verify endpoint receives file] │ ▼ [Preprocessing Pipeline] → Convert to grayscale → Denoise (Gaussian blur) → Binarize (Otsu threshold) → Crop & normalize (128×256 px) │ ▼ [Siamese Neural Network] → Extract 512-dimensional embedding vector │ ▼ [Vector Similarity Engine (FAISS)] → Compare against stored embeddings → Cosine similarity score (0.0 – 1.0) │ ┌────┴────┐ │ │ Score ≥ 0.85 Score < 0.85 │ │ ✅ MATCH ❌ NO MATCH

# 02 · Project Structure

Below is the complete folder and file structure for the project. It follows a clean separation of concerns: frontend, backend API, ML core, and data layers are all independent modules.

signature-verifier/ ├── backend/ # FastAPI Application │ ├── main.py # App entry point, CORS, routers │ ├── routers/ │ │ ├── signature.py # /upload, /verify, /list endpoints │ │ └── health.py # /health status check │ ├── services/ │ │ ├── preprocessor.py # OpenCV image cleaning pipeline │ │ ├── extractor.py # Siamese Net inference → embedding │ │ ├── matcher.py # Cosine similarity + threshold logic │ │ └── video_handler.py # Frame extraction from video │ ├── models/ │ │ └── siamese_net.py # PyTorch model definition │ ├── db/ │ │ ├── database.py # SQLAlchemy setup (SQLite / PostgreSQL) │ │ ├── models.py # ORM models (User, Signature, MatchLog) │ │ └── crud.py # DB read/write helpers │ ├── vector_store/ │ │ └── faiss_index.py # FAISS index build / query │ └── schemas/ │ └── signature.py # Pydantic request/response schemas │ ├── frontend/ # Streamlit Application │ ├── app.py # Main Streamlit entry point │ └── pages/ │ ├── 1_Register.py # Upload & register a new signature │ ├── 2_Verify.py # Upload & verify against stored sigs │ └── 3_History.py # View past match results │ ├── ml/ # ML Training Pipeline │ ├── train.py # Siamese network training script │ ├── dataset.py # DataLoader for signature pairs │ ├── losses.py # Contrastive loss function │ └── evaluate.py # Accuracy, EER, ROC curve │ ├── data/ │ ├── raw/ # Downloaded datasets (CEDAR, SigNet) │ └── processed/ # Pre-processed signature images │ ├── weights/ │ └── siamese_best.pt # Trained model checkpoint │ ├── storage/ │ ├── signatures/ # Stored reference signature images │ └── embeddings/ # FAISS index files │ ├── tests/ │ ├── test_preprocessor.py │ ├── test_matcher.py │ └── test_api.py │ ├── docker/ │ ├── Dockerfile.backend │ ├── Dockerfile.frontend │ └── docker-compose.yml │ ├── requirements.txt ├── .env.example └── README.md

# 03 · API Endpoints (FastAPI)

| Method | Endpoint | Description | Input | Response |
| --- | --- | --- | --- | --- |
| POST | /api/signatures/register | Store a new reference signature | image file + user_id | signature_id, embedding hash |
| POST | /api/signatures/verify | Verify signature against stored | image/video file + user_id | score, verdict, confidence |
| GET | /api/signatures/list/{user_id} | List all stored signatures for user | user_id (path) | Array of signature records |
| DELETE | /api/signatures/{sig_id} | Remove a stored signature | sig_id (path) | Success message |
| GET | /api/matches/history | Past verification log | user_id query param | Array of match logs |
| GET | /health | API health check | — | status, uptime, model loaded |

# 04 · Database Models

### User Table

| Column | Type | Description |
| --- | --- | --- |
| id | UUID / Integer PK | Unique user identifier |
| name | VARCHAR(100) | Full name |
| email | VARCHAR(200) UNIQUE | Login email |
| created_at | TIMESTAMP | Registration timestamp |

### Signature Table

| Column | Type | Description |
| --- | --- | --- |
| id | UUID / Integer PK | Unique signature identifier |
| user_id | FK → User.id | Owner reference |
| file_path | TEXT | Path to stored image |
| embedding | BLOB / JSON | 512-D vector (for fallback storage) |
| faiss_index | INTEGER | Position in FAISS index |
| created_at | TIMESTAMP | Upload timestamp |

### MatchLog Table

| Column | Type | Description |
| --- | --- | --- |
| id | Integer PK | Log entry ID |
| user_id | FK → User.id | User who was verified |
| query_path | TEXT | Path to uploaded query signature |
| best_match_id | FK → Signature.id | Closest stored signature |
| score | FLOAT | Cosine similarity score (0–1) |
| verdict | BOOLEAN | True = MATCH, False = NO MATCH |
| timestamp | TIMESTAMP | When verification ran |

# 05 · ML Model Architecture

The system uses a Siamese Neural Network — a twin-network architecture that learns to compare two signatures and output how similar they are. Rather than classifying 'genuine vs. forged', it learns a distance metric between signature pairs.

### Why Siamese Networks?

| Approach | Accuracy | Forger Resistance | Data Needed | Speed |
| --- | --- | --- | --- | --- |
| Template Matching (basic) | 60–70% | Poor | Low | Fast |
| Classical ML (SVM + HOG) | 78–85% | Medium | Medium | Fast |
| CNN Classifier | 85–90% | Medium | High | Medium |
| Siamese Network ✅ (our choice) | 90–97% | High | Medium | Medium |

### Network Architecture

Input: Signature Image (1 × 128 × 256) │ ┌──────▼──────────────────────────┐ │ TWIN CNN (shared weights) │ │ Conv2D(32) → BN → ReLU → Pool │ │ Conv2D(64) → BN → ReLU → Pool │ │ Conv2D(128) → BN → ReLU → Pool │ │ Flatten → FC(512) → L2 Norm │ └──────────────────────────────────┘ │ 512-dim embedding vector │ Cosine Similarity between two embeddings │ Score (0.0 = completely different, 1.0 = identical)

### Training Setup

| Parameter | Value | Rationale |
| --- | --- | --- |
| Loss Function | Contrastive Loss | Pulls genuine pairs together, pushes forgeries apart |
| Optimizer | Adam (lr=0.0001) | Stable convergence for embedding learning |
| Batch Size | 32 pairs | Balanced genuine / forged pairs per batch |
| Epochs | 50–100 | With early stopping on validation EER |
| Input Size | 128 × 256 px grayscale | Captures stroke detail without excess compute |
| Dataset | CEDAR + SigNet | ~55 signers, genuine + forged samples |

# 06 · Preprocessing Pipeline

Every signature image — whether uploaded for registration or verification — passes through this exact pipeline to ensure consistent, noise-free input to the neural network.

| Step | Operation | Tool | Purpose |
| --- | --- | --- | --- |
| 1 | Grayscale conversion | OpenCV cv2.cvtColor | Remove color noise, reduce channels |
| 2 | Gaussian blur | cv2.GaussianBlur(5,5) | Smooth pen strokes, reduce scan artifacts |
| 3 | Otsu thresholding | cv2.threshold(OTSU) | Binary image — black ink, white background |
| 4 | Morphological cleanup | cv2.morphologyEx | Fill tiny holes, remove pepper noise |
| 5 | Contour bounding crop | cv2.findContours | Tight crop around the actual signature |
| 6 | Resize & normalize | cv2.resize + numpy | Standard 128×256 px, pixel values 0–1 |
| 7 | Invert if needed | np.invert | Ensure dark ink on light background |

### Video Handling

| Step | Detail |
| --- | --- |
| Frame extraction | cv2.VideoCapture reads every Nth frame (configurable stride) |
| Sharpness scoring | Laplacian variance — higher = sharper frame selected |
| Best frame selection | Top 3 sharpest frames are each processed independently |
| Ensemble verdict | Majority vote across the 3 frame results |

# 07 · Implementation Phases

| Phase 1 Week 1–2 | Foundation & Preprocessing (Week 1–2) - Set up project repo, virtual environment, requirements.txt - Build OpenCV preprocessing pipeline (grayscale → binary → crop → resize) - Write unit tests for each preprocessing step - FastAPI skeleton: /health, basic /upload endpoint - Streamlit skeleton: image uploader page - SQLite database with User + Signature tables via SQLAlchemy - Deliverable: Can upload image, preprocess it, and store it |
| --- | --- |

| Phase 2 Week 3–4 | ML Model Integration (Week 3–4) - Download and prepare CEDAR / SigNet dataset - Implement Siamese Network in PyTorch (siamese_net.py) - Write training script with contrastive loss (train.py) - Train model locally or on Google Colab (free GPU) - Save best checkpoint to weights/siamese_best.pt - Implement extractor.py to run inference and return 512-D vector - Implement matcher.py with cosine similarity + threshold (0.85) - Deliverable: Given two images, returns similarity score |
| --- | --- |

| Phase 3 Week 5 | Full API + Vector Store (Week 5) - Integrate FAISS for fast embedding search at scale - Complete all FastAPI endpoints: /register, /verify, /list, /delete - Implement video handler (frame extraction + best-frame selection) - Add MatchLog table and /history endpoint - Connect Streamlit frontend to live FastAPI backend - Register page: upload → preprocess → store embedding + image - Verify page: upload → preprocess → match → show score + verdict - Deliverable: End-to-end working application |
| --- | --- |

| Phase 4 Week 6 | Polish & Hardening (Week 6) - Add JWT-based user authentication to FastAPI - Threshold tuning using ROC curve analysis on test set - Dockerize: Dockerfile.backend + Dockerfile.frontend + docker-compose - Add Streamlit history page with match score charts - Write integration tests (test_api.py) - README with setup, run, and API documentation - Deliverable: Production-ready deployable application |
| --- | --- |

# 08 · Dependencies & Requirements

### requirements.txt

# Core API & Web fastapi==0.115.0 uvicorn[standard]==0.30.0 streamlit==1.37.0 python-multipart==0.0.9 # File upload support python-jose[cryptography] # JWT auth # Computer Vision opencv-python-headless==4.10.0.84 Pillow==10.4.0 scikit-image==0.24.0 # Machine Learning torch==2.4.0 torchvision==0.19.0 scikit-learn==1.5.0 numpy==1.26.4 # Vector Search faiss-cpu==1.8.0 # Use faiss-gpu if CUDA available # Database sqlalchemy==2.0.32 alembic==1.13.2 # Database migrations # Validation pydantic==2.8.2 # Utilities python-dotenv==1.0.1 loguru==0.7.2 httpx==0.27.0 # Async HTTP for Streamlit → FastAPI

# 09 · Environment Variables (.env)

# Database DATABASE_URL=sqlite:///./storage/signatures.db # DATABASE_URL=postgresql://user:pass@localhost/sigdb # Model MODEL_WEIGHTS_PATH=weights/siamese_best.pt EMBEDDING_DIM=512 MATCH_THRESHOLD=0.85 # Storage SIGNATURE_STORAGE_PATH=storage/signatures/ FAISS_INDEX_PATH=storage/embeddings/index.faiss # API API_BASE_URL=http://localhost:8000 SECRET_KEY=your-secret-key-here # Video VIDEO_FRAME_STRIDE=5 # Process every 5th frame VIDEO_TOP_FRAMES=3 # Use top 3 sharpest frames

# 10 · Feasibility & Risk Summary

| Risk / Factor | Level | Mitigation |
| --- | --- | --- |
| Accuracy on clean scanned images | ✅ Low risk | CEDAR dataset gives 92–97% accuracy with Siamese Net |
| Accuracy on poor quality photos | ⚠️ Medium risk | Aggressive preprocessing + data augmentation during training |
| Forgery detection (skilled forgers) | 🔴 High risk | Requires more diverse training data; set conservative threshold |
| Video with motion blur | ⚠️ Medium risk | Laplacian sharpness filter discards blurred frames |
| Scaling to many users | ✅ Low risk | FAISS supports millions of vectors with millisecond search |
| Training without GPU | ⚠️ Medium risk | Use Google Colab free tier or Kaggle notebooks (free T4 GPU) |
| Cold start (no training data) | ✅ Solved | Pre-trained on CEDAR; fine-tune on user's own data later |

🚀 Ready to Start Coding? Recommended First Step → Build the Preprocessing Pipeline preprocessor.py with OpenCV is the foundation everything else depends on.